ascendOS Phase 21 Final Build Order

Safe Coding Playbook for the 315-Item Grail

Purpose: preserve the full Phase 21 build order so implementation stays one chunk at a time, with no missed scope, no fake-done, no duplicate systems, no hidden writes, and no exposed secrets.

# 1. End Goal Lock

End goal: After Phase 21, ascendOS must be a working v1 personal AI life operating system: manual-first, Athena-assisted, Supabase-backed, privacy-safe, locally resilient, backup-capable, browser-tested, and free of fake-done loopholes.

The app must let the user sign in, land on Command, see the day, and use the system without AI if needed.

Major dashboards must be real control surfaces, not read-only reports.

Athena must be the visible assistant identity. Carnos may remain only as internal compatibility where destructive rename would create risk.

OpenAI or equivalent providers must be server-side only and honestly disabled if not configured.

Every write from Athena must pass through save cards: Confirm, Edit, or Cancel.

Memory must be reviewed and approved by the user before becoming long-term context.

Voice must be explicit click-to-talk only. No always-listening and no hidden recording.

Current/latest answers require current-info provider capability and visible evidence/source/freshness state.

Supabase/Postgres is the source of truth. IndexedDB/local cache is for drafts/cache/offline queue, not the permanent source.

Mac/Drive backup is user-controlled export/mirror and must exclude all secrets/tokens.

A feature is complete only when reachable, truthful, private, validated, backed by real data or an honest state, and browser-tested where relevant.

# 2. Main Chunk Summary

Main chunks: 15. Total executable build steps: 305. Coverage target: all 315 Grail checklist items.

| Chunk | Name | Step Count |
| --- | --- | --- |
| 21A | Source Lock and Truth Matrix | 11 |
| 21B | App Shell, Navigation, Status Foundation | 13 |
| 21C | Manual Dashboard Activation | 15 |
| 21D | AI Provider Boundary and Disabled States | 17 |
| 21E | Athena Runtime and Chat UI | 20 |
| 21F | Safe Cards and Conversation Routing | 21 |
| 21G | Memory Review and Context Use | 20 |
| 21H | Voice, Talk-Back, and Current-Info | 28 |
| 21I | Global Athena, Add Anything, Search Palette | 15 |
| 21J | Privacy, Export, Connectors, Spotify, Settings | 30 |
| 21K | Local IndexedDB / Offline Cache / Sync Queue | 16 |
| 21L | Mac/Drive Backup and Restore Preview | 20 |
| 21M | Onboarding, Daily Ritual, Weekly Review, Mobile, Polish | 21 |
| 21N | Final Smoke Tests and Audits | 31 |
| 21O | Final v1 Closeout, Commit, Push | 27 |

# 3. Operating Rules for Every Chunk

1. One chunk at a time. Do not start future chunks while the current chunk is incomplete.

2. Inspect existing files, routes, schemas, repositories, and contracts before coding.

3. Do not invent schema. If schema details are missing, stop and confirm the source before coding.

4. Do not duplicate systems. Extend existing patterns unless the source-of-truth explicitly requires a new system.

5. Do not mark code complete because a route, file, card, or table exists. Behavior must work in the UI.

6. Manual workflows must work without Athena, OpenAI, voice, current-info, or connectors.

7. Provider keys and OAuth tokens must never appear in browser code, localStorage, IndexedDB, backups, logs, screenshots, reports, or commits.

8. All Athena writes must go through explicit Confirm/Edit/Cancel save-card flow.

9. Every UI-touching chunk requires browser verification before commit/push.

10. Every chunk ends with a completion report, checks, commit, and push.

# 4. Phase 21 Build Chunks

The following sections are the final safe build order. Each chunk includes purpose, exact numbered steps, coverage, and the completion gate.

# 21A — Source Lock and Truth Matrix

Total steps: 11

Purpose: Lock the truth before coding so Phase 21 does not drift.

Why this comes here: Everything depends on clean source truth. Coding before this risks drift and stale assumptions.

## Exact build steps

Inspect current git branch, latest commit, and repo status.

Clean or intentionally record any untracked/modified files.

Add or update Phase 21 source-lock document.

Add or update Phase 21 implementation plan document.

Add current repo truth matrix.

Record implemented / partial / missing / deferred status.

Lock Athena/Carnos naming rule.

Lock Supabase / IndexedDB / Mac-Drive backup storage rule.

Lock no-duplicate-system, no-fake-data, no-hidden-write rule.

Run baseline checks.

Commit and push 21A.

## Coverage target

1-2

21A dependency order

source hierarchy

naming lock

storage lock

no-loopholes standard

## Completion gate

21A is complete only when: Phase 21 has a clean written starting point and we know exactly what exists before coding.

## Do not move forward if

The UI path is not reachable.

The behavior is only a placeholder.

The data is fake or demo-looking but presented as real.

The route works only with hidden assumptions.

A write bypasses confirmation, validation, ownership, or audit requirements.

Secrets can leak to browser/local storage/backups/logs/reports/commits.

Browser testing was skipped for UI changes.

The chunk has not been committed and pushed.

# 21B — App Shell, Navigation, Status Foundation

Total steps: 13

Purpose: Make the app shell feel like the final life OS control room.

Why this comes here: The shell, navigation, and state components are shared by every route and must exist before route activation.

## Exact build steps

Audit current route registry, sidebar, topbar, and app shell.

Build grouped sidebar: Core, Career, Learning/Research, Health/Body, Life, System.

Clean topbar, route titles, breadcrumbs/status copy if needed.

Add global provider status primitive.

Add connector/offline/privacy status primitives.

Add shared dashboard layout shell.

Add optional right Athena/context panel slot.

Add mobile sidebar/drawer behavior.

Add reusable empty/loading/error/privacy/provider-disabled/connector-disconnected states.

Remove, quarantine, or clearly label fake/demo-looking UI.

Browser-test desktop navigation.

Browser-test mobile navigation.

Commit and push 21B.

## Coverage target

3-15

18-19

224-239

288-293

## Completion gate

21B is complete only when: Navigation, layout, mobile shell, and global states are reachable and coherent.

## Do not move forward if

The UI path is not reachable.

The behavior is only a placeholder.

The data is fake or demo-looking but presented as real.

The route works only with hidden assumptions.

A write bypasses confirmation, validation, ownership, or audit requirements.

Secrets can leak to browser/local storage/backups/logs/reports/commits.

Browser testing was skipped for UI changes.

The chunk has not been committed and pushed.

# 21C — Manual Dashboard Activation

Total steps: 15

Purpose: Every major dashboard works manually even if Athena, OpenAI, voice, current-info, or connectors are disabled.

Why this comes here: Manual-first dashboards must work before Athena routes data into them.

## Exact build steps

Build shared manual Add/Edit/Complete/Archive/Delete form/action foundation.

Add server-side validation pattern for manual writes.

Add user ownership validation.

Add inline validation, submit/loading/error states, and dashboard refresh after write.

Add manual empty/loading/error/privacy/provider/connector states.

Activate Core dashboards manually: Command, Tasks, Goals, Proof, Timeline, Calendar, World-Class Path.

Activate Career dashboards manually: Career, Jobs, Networking, Referrals, Resume, Interviews.

Activate Learning/Research manually: Learning, Projects, Research/Stanford, Research Lab, Knowledge.

Activate Health/Body manually: Body, Nutrition, Supplements, Sleep/Energy, Emotion, Hair/Skincare.

Activate Life manually: Life Admin, Finance, Housing, Documents.

Activate Creativity/Grimoire/Decisions/Future Simulator manually.

Activate Analytics, Experiments, and Custom Trackers manually.

Browser-test major add/edit/complete/archive/delete flows.

Write 21C completion report with route coverage.

Commit and push 21C.

## Coverage target

93-191

103-177

manual-first executive lock

## Completion gate

21C is complete only when: Dashboards are not read-only reports anymore; manual workflows work without AI providers.

## Do not move forward if

The UI path is not reachable.

The behavior is only a placeholder.

The data is fake or demo-looking but presented as real.

The route works only with hidden assumptions.

A write bypasses confirmation, validation, ownership, or audit requirements.

Secrets can leak to browser/local storage/backups/logs/reports/commits.

Browser testing was skipped for UI changes.

The chunk has not been committed and pushed.

# 21D — AI Provider Boundary and Disabled States

Total steps: 17

Purpose: Connect OpenAI or equivalent safely, server-side only.

Why this comes here: Athena needs a safe provider boundary before real companion runtime is connected.

## Exact build steps

Inspect existing AI/chat/extract/voice/current-info routes.

Add server-side AI provider abstraction.

Add OpenAI/equivalent provider integration.

Add env documentation for provider key, without committing real keys.

Add server-only API key handling.

Add provider status: configured / missing key / disabled / error / rate-limited.

Add provider-disabled state when key is missing.

Add provider error state.

Add retry/fallback behavior.

Add usage/rate/cost guard if scoped.

Add structured output/extraction support.

Add tool/action registry boundary.

Verify no browser key exposure.

Verify no keys in localStorage, IndexedDB, backups, logs, screenshots, reports, or commits.

Add Settings/provider status UI.

Browser-test no-key and configured-provider states.

Commit and push 21D.

## Coverage target

31-40

269-275

security/cost/provider controls

## Completion gate

21D is complete only when: Athena has real provider capability when configured and honest disabled state when not configured.

## Do not move forward if

The UI path is not reachable.

The behavior is only a placeholder.

The data is fake or demo-looking but presented as real.

The route works only with hidden assumptions.

A write bypasses confirmation, validation, ownership, or audit requirements.

Secrets can leak to browser/local storage/backups/logs/reports/commits.

Browser testing was skipped for UI changes.

The chunk has not been committed and pushed.

# 21E — Athena Runtime and Chat UI

Total steps: 20

Purpose: Athena becomes the real companion/chat runtime.

Why this comes here: Once provider status exists, Athena chat/runtime can become real and persistent.

## Exact build steps

Inspect current Carnos/Athena chat internals.

Decide safe route strategy: extend existing Carnos internals or add Athena wrapper.

Build real Athena chat UI.

Add chat sessions.

Add new session creation.

Add message history.

Persist messages in Supabase.

Add provider status display inside Athena.

Add privacy status display.

Add context transparency panel.

Add memory visibility panel placeholder.

Add suggested actions area.

Add save/action card area placeholder.

Add session summary.

Add delete/export session controls where safe.

Add Auto Companion Mode / intent detection shell.

Add page-aware Athena help.

Add Athena warmth/directness/response-length/style settings.

Browser-test Athena with provider disabled and configured.

Commit and push 21E.

## Coverage target

1-2

5

8

15-30

## Completion gate

21E is complete only when: Athena is usable, persistent, honest, page-aware, and visibly privacy-aware.

## Do not move forward if

The UI path is not reachable.

The behavior is only a placeholder.

The data is fake or demo-looking but presented as real.

The route works only with hidden assumptions.

A write bypasses confirmation, validation, ownership, or audit requirements.

Secrets can leak to browser/local storage/backups/logs/reports/commits.

Browser testing was skipped for UI changes.

The chunk has not been committed and pushed.

# 21F — Safe Cards and Conversation Routing

Total steps: 21

Purpose: Athena turns conversation into dashboard proposals, never hidden writes.

Why this comes here: Save cards depend on Athena runtime and dashboard manual write paths.

## Exact build steps

Define save-card registry.

Define destination schemas for all save-card types.

Build base save-card UI.

Show destination clearly.

Show extracted fields clearly.

Add Confirm/Edit/Cancel controls.

Add inline validation errors.

Add privacy/sensitive warnings.

Add server validation per destination.

Add repository writes only after confirmation.

Add dashboard refresh after save.

Add View/Edit/Undo after save where safe.

Add timeline/proof/audit updates where relevant.

Test task save card.

Test goal save card.

Test proof/calendar save card.

Test career/networking/resume/interview save card.

Test learning/project/research save card.

Test health/body/life/finance save card.

Test custom tracker/current-info save card.

Commit and push 21F.

## Coverage target

10-12

82-92

safe write executive lock

## Completion gate

21F is complete only when: Save cards can be confirmed, edited, canceled, validated, saved, refreshed, and audited.

## Do not move forward if

The UI path is not reachable.

The behavior is only a placeholder.

The data is fake or demo-looking but presented as real.

The route works only with hidden assumptions.

A write bypasses confirmation, validation, ownership, or audit requirements.

Secrets can leak to browser/local storage/backups/logs/reports/commits.

Browser testing was skipped for UI changes.

The chunk has not been committed and pushed.

# 21G — Memory Review and Context Use

Total steps: 20

Purpose: Long-term memory works only through user approval.

Why this comes here: Memory uses chat context and Athena transparency, so it follows the chat/runtime foundation.

## Exact build steps

Inspect existing memory/RAG foundation.

Add memory candidate creation.

Build Memory Review Inbox.

Show source conversation for each candidate.

Add Approve memory.

Add Edit memory.

Add Reject memory.

Add Delete memory.

Add Forget topic.

Add Mark private.

Build Approved Memory list.

Add memory metadata: source, domain, privacy, last-used.

Add approved-memory retrieval into Athena context.

Add context-used transparency.

Keep chat history separate from long-term memory.

Keep Knowledge/current-info separate from memory.

Add no-secret-memory-write checks.

Browser-test approve/edit/reject/delete/forget.

Browser-test Athena using approved memory.

Commit and push 21G.

## Coverage target

9

56-70

284

## Completion gate

21G is complete only when: Athena memory is approved, editable, deletable, forgettable, and transparent.

## Do not move forward if

The UI path is not reachable.

The behavior is only a placeholder.

The data is fake or demo-looking but presented as real.

The route works only with hidden assumptions.

A write bypasses confirmation, validation, ownership, or audit requirements.

Secrets can leak to browser/local storage/backups/logs/reports/commits.

Browser testing was skipped for UI changes.

The chunk has not been committed and pushed.

# 21H — Voice, Talk-Back, and Current-Info

Total steps: 28

Purpose: Voice and current-info are real if configured, otherwise honestly disabled.

Why this comes here: Voice and current-info use provider boundaries, Athena UI, and safe-card rules.

## Exact build steps

Build click-to-talk voice UI.

Add visible recording state.

Add stop recording control.

Add mic permission error state.

Add STT provider boundary.

Add transcript review before use/save.

Ensure no hidden recording.

Ensure no always-listening.

Add TTS/talk-back provider boundary.

Add speaker control.

Add mute control.

Add stop speaking control.

Add auto-speak toggle.

Add TTS provider-disabled state.

Add voice settings.

Browser-test permission denied, disabled, recording, transcript, mute, and stop states.

Add current-info provider boundary.

Add current/latest question detection.

Add source-backed answer display.

Add evidence/freshness/source status.

Add current-info disabled state.

Add save current-info finding after confirmation.

Link current-info to Knowledge.

Link current-info to Research.

Link current-info to Career.

Link current-info to Learning.

Browser-test current-info disabled and source-backed states.

Commit and push 21H.

## Coverage target

3-4

7

41-55

71-81

## Completion gate

21H is complete only when: Voice/current-info cannot fake capability, freshness, or recording state.

## Do not move forward if

The UI path is not reachable.

The behavior is only a placeholder.

The data is fake or demo-looking but presented as real.

The route works only with hidden assumptions.

A write bypasses confirmation, validation, ownership, or audit requirements.

Secrets can leak to browser/local storage/backups/logs/reports/commits.

Browser testing was skipped for UI changes.

The chunk has not been committed and pushed.

# 21I — Global Athena, Add Anything, Search Palette

Total steps: 15

Purpose: Capture and navigate anything from anywhere.

Why this comes here: Global capture/search should be added after core routing, Athena, and save cards exist.

## Exact build steps

Add Global Athena button.

Add Global Athena drawer.

Add page-aware context for Global Athena.

Add Global Add Anything input.

Add manual destination override.

Connect Global Add Anything to save-card flow.

Add command/search palette.

Add page navigation search.

Add record search if architecture supports it.

Add quick actions.

Add settings/connectors/search entries.

Add privacy filtering for search.

Add mobile drawer/palette behavior.

Browser-test from multiple routes.

Commit and push 21I.

## Coverage target

8-11

15-17

## Completion gate

21I is complete only when: The app has universal capture and fast route/action access.

## Do not move forward if

The UI path is not reachable.

The behavior is only a placeholder.

The data is fake or demo-looking but presented as real.

The route works only with hidden assumptions.

A write bypasses confirmation, validation, ownership, or audit requirements.

Secrets can leak to browser/local storage/backups/logs/reports/commits.

Browser testing was skipped for UI changes.

The chunk has not been committed and pushed.

# 21J — Privacy, Export, Connectors, Spotify, Settings

Total steps: 30

Purpose: Make trust, export, connectors, Spotify, and settings usable.

Why this comes here: Privacy/export/connectors/settings should reflect the implemented provider, memory, voice, current-info, Spotify, and dashboard state.

## Exact build steps

Finish Privacy dashboard.

Show what Athena can access.

Show what Athena cannot access.

Add private mode if scoped.

Add emergency lockdown if scoped.

Add memory/chat/session delete/export links.

Add blocked domains/redaction controls if current-info supports it.

Add audit log visibility.

Finish Export dashboard.

Add export category selector.

Add export redaction options.

Add export bundle metadata.

Add export history.

Add export redaction verification.

Finish Connectors dashboard.

Add connector status cards.

Add Spotify status UI.

Add Spotify refresh control.

Add Spotify revoke control.

Add Spotify privacy explanation.

Do not add Spotify playback/playlist mutation unless re-scoped.

Finish Settings dashboard.

Add Athena settings.

Add provider settings.

Add voice settings.

Add privacy/storage settings.

Add feature flags/status displays.

Browser-test Privacy, Export, Connectors, Spotify, and Settings.

Write 21J completion report.

Commit and push 21J.

## Coverage target

35-38

192-223

275-282

## Completion gate

21J is complete only when: The user can understand and control privacy, exports, connectors, Spotify, and settings.

## Do not move forward if

The UI path is not reachable.

The behavior is only a placeholder.

The data is fake or demo-looking but presented as real.

The route works only with hidden assumptions.

A write bypasses confirmation, validation, ownership, or audit requirements.

Secrets can leak to browser/local storage/backups/logs/reports/commits.

Browser testing was skipped for UI changes.

The chunk has not been committed and pushed.

# 21K — Local IndexedDB / Offline Cache / Sync Queue

Total steps: 16

Purpose: Add local continuity without replacing Supabase.

Why this comes here: Local cache/offline queue should wrap stable manual and save-card flows, not unfinished flows.

## Exact build steps

Define local cache scope and non-goals.

Add IndexedDB wrapper.

Add local draft storage.

Add safe cached dashboard snapshots.

Add offline queue schema.

Add online/offline banner.

Add last synced timestamp.

Add stale/cached/partial badges.

Add sync queue review.

Add sync conflict handling.

Add server validation on sync upload.

Add failed sync state.

Add manual retry.

Verify no secrets in IndexedDB/localStorage.

Browser-test offline/draft/sync states.

Commit and push 21K.

## Coverage target

264-269

293

## Completion gate

21K is complete only when: Local cache helps drafts/offline continuity while Supabase remains source of truth.

## Do not move forward if

The UI path is not reachable.

The behavior is only a placeholder.

The data is fake or demo-looking but presented as real.

The route works only with hidden assumptions.

A write bypasses confirmation, validation, ownership, or audit requirements.

Secrets can leak to browser/local storage/backups/logs/reports/commits.

Browser testing was skipped for UI changes.

The chunk has not been committed and pushed.

# 21L — Mac/Drive Backup and Restore Preview

Total steps: 20

Purpose: User-controlled backup/export mirror that excludes secrets.

Why this comes here: Backup/export depends on stable data categories and redaction rules.

## Exact build steps

Define backup categories.

Define excluded secrets/tokens.

Build Backup panel.

Add Backup Now button.

Add backup status panel.

Add last backup timestamp.

Add JSON/CSV/ZIP bundle generation.

Add redaction options.

Add backup version metadata.

Add checksum/integrity check.

Add browser-safe download/export behavior.

Explain Mac/Drive limitation clearly.

Add restore/import preview if safe.

Add conflict handling if restore enabled.

Add backup/restore audit log.

Explain Supabase vs local cache vs backup.

Browser-test backup creation.

Browser-test redacted export.

Browser-test restore preview if enabled.

Commit and push 21L.

## Coverage target

296-315

## Completion gate

21L is complete only when: Backup works without leaking OpenAI keys, Spotify tokens, OAuth secrets, service-role keys, or env values.

## Do not move forward if

The UI path is not reachable.

The behavior is only a placeholder.

The data is fake or demo-looking but presented as real.

The route works only with hidden assumptions.

A write bypasses confirmation, validation, ownership, or audit requirements.

Secrets can leak to browser/local storage/backups/logs/reports/commits.

Browser testing was skipped for UI changes.

The chunk has not been committed and pushed.

# 21M — Onboarding, Daily Ritual, Weekly Review, Mobile, Polish

Total steps: 21

Purpose: Make the app usable every day and visually complete.

Why this comes here: Onboarding, rituals, mobile, polish, and accessibility finalize daily usability after features exist.

## Exact build steps

Build onboarding flow.

Add first-run goals setup.

Add Athena preference setup.

Add voice/current-info/privacy defaults.

Add starter templates without fake real data.

Build Daily Ritual flow.

Add top priorities.

Add one proof action.

Add quick logs.

Add reflection/carryover if scoped.

Build Weekly Review flow.

Review goals/proof/tasks.

Review career/learning/research/health/custom trackers.

Add next-week focus.

Link Grimoire weekly throne audit.

Normalize empty/loading/error copy.

Normalize visual polish.

Fix mobile nav/forms/drawers.

Add basic accessibility: labels, focus states, keyboard support.

Browser-test onboarding/daily/weekly/mobile.

Commit and push 21M.

## Coverage target

12-15

19-22

39-40

287-292

224-239

## Completion gate

21M is complete only when: The app feels like a finished daily-use product, not a connected collection of pages.

## Do not move forward if

The UI path is not reachable.

The behavior is only a placeholder.

The data is fake or demo-looking but presented as real.

The route works only with hidden assumptions.

A write bypasses confirmation, validation, ownership, or audit requirements.

Secrets can leak to browser/local storage/backups/logs/reports/commits.

Browser testing was skipped for UI changes.

The chunk has not been committed and pushed.

# 21N — Final Smoke Tests and Audits

Total steps: 31

Purpose: Prove every major route and state works.

Why this comes here: Final smoke testing happens only after all functionality exists.

## Exact build steps

Create final UI smoke report.

Test Auth/signup/login.

Test Command.

Test Athena.

Test voice states.

Test memory review.

Test save cards.

Test Global Athena.

Test Add Anything.

Test search palette.

Test Tasks/Goals/Calendar/Timeline/Proof.

Test Career/Networking/Resume/Interviews.

Test Learning/Projects/Research/Knowledge.

Test Body/Nutrition/Supplements/Sleep/Emotion/Hair-Skincare.

Test Life Admin/Finance/Housing/Documents.

Test Creativity/Grimoire/Decisions/Future Simulator.

Test Analytics/Experiments/Custom Trackers.

Test Privacy/Export/Connectors/Spotify/Settings.

Test local/offline/cache.

Test Mac/Drive backup/export.

Test empty/loading/error/privacy/provider/connector states.

Test mobile.

Run npm run check.

Run build.

Run lint/typecheck if separate.

Run git diff --check.

Run no-secret audit.

Run export/backup redaction check.

Record known limitations.

Fix all blockers.

Commit and push 21N.

## Coverage target

240-263

278-285

295

44-47 official scope

## Completion gate

21N is complete only when: The app has actual browser-tested evidence, not just passing code checks.

## Do not move forward if

The UI path is not reachable.

The behavior is only a placeholder.

The data is fake or demo-looking but presented as real.

The route works only with hidden assumptions.

A write bypasses confirmation, validation, ownership, or audit requirements.

Secrets can leak to browser/local storage/backups/logs/reports/commits.

Browser testing was skipped for UI changes.

The chunk has not been committed and pushed.

# 21O — Final v1 Closeout, Commit, Push

Total steps: 27

Purpose: Final Phase 21 completion gate.

Why this comes here: Final closeout happens only after tests, audits, and known limitations are complete.

## Exact build steps

Re-read Phase 21 Grail acceptance standard.

Confirm every 315 item is covered.

Confirm no fake data.

Confirm no hidden writes.

Confirm no secret leaks.

Confirm Supabase remains source of truth.

Confirm local cache is not source of truth.

Confirm backup excludes secrets/tokens.

Confirm Athena visible identity.

Confirm Carnos remains only internal compatibility where needed.

Confirm no duplicate assistant system.

Confirm no duplicate schema/repository system.

Confirm manual dashboards work without AI.

Confirm Athena works with provider configured.

Confirm Athena disabled state works without provider.

Confirm save cards require confirmation.

Confirm memory requires approval.

Confirm current-info does not fake freshness.

Confirm voice does not always-listen.

Confirm Privacy/Export/Connectors/Settings work.

Confirm mobile works.

Run final checks.

Review final git diff.

Create final Phase 21 completion report.

Final commit.

Push.

Record final commit hash and mark Phase 21 complete.

## Coverage target

final acceptance standard

305 executable build steps

315 item coverage

## Completion gate

21O is complete only when: The final v1 is committed, pushed, and documented as complete.

## Do not move forward if

The UI path is not reachable.

The behavior is only a placeholder.

The data is fake or demo-looking but presented as real.

The route works only with hidden assumptions.

A write bypasses confirmation, validation, ownership, or audit requirements.

Secrets can leak to browser/local storage/backups/logs/reports/commits.

Browser testing was skipped for UI changes.

The chunk has not been committed and pushed.

# 5. Coverage Crosswalk: 315 Items to Build Chunks

| Area | Grail Items | Primary Build Chunks |
| --- | --- | --- |
| Foundation/layout/global flows | 1-15 | 21A, 21B, 21I, 21M |
| Athena companion features | 16-30 | 21E, 21I, 21J |
| AI/provider features | 31-40 | 21D |
| Voice/talk-back features | 41-55 | 21H |
| Memory features | 56-70 | 21G |
| Current-info/internet features | 71-81 | 21H |
| Safe-card/safe-write features | 82-92 | 21F |
| Manual dashboard features | 93-102 | 21C |
| Core dashboards | 103-109 | 21C, 21N |
| Career dashboards | 110-124 | 21C, 21N |
| Learning/research dashboards | 125-141 | 21C, 21N |
| Health/body dashboards | 142-156 | 21C, 21N |
| Life dashboards | 157-177 | 21C, 21N |
| Analytics/experiments/custom trackers | 178-191 | 21C, 21N |
| Privacy/export/connectors/Spotify/settings | 192-223 | 21J, 21N |
| Global states/mobile/polish | 224-263 | 21B, 21M, 21N |
| Local/offline/cache | 264-295 | 21K, 21N |
| Mac/Drive backup and restore | 296-315 | 21L, 21N |

# 6. Final No-Loopholes Completion Checklist

All 15 chunks are completed in order from 21A through 21O.

Every chunk has a completion report.

Every UI-touching chunk has browser-test notes.

Every chunk is committed and pushed before the next chunk starts.

All 315 Grail items are covered by implemented, honest-disabled, or explicitly scoped-safe behavior.

No fake data is presented as real user data.

No hidden writes exist anywhere in Athena, voice, current-info, memory, save cards, or dashboards.

No provider keys, OAuth secrets, Spotify tokens, Supabase service-role keys, env values, or credentials leak into browser/local storage/backups/logs/reports/commits.

Manual dashboard workflows work without AI providers.

Athena works with a provider configured and shows honest disabled state when provider is missing.

Save cards require Confirm/Edit/Cancel and server validation.

Memory requires review and approval before long-term use.

Voice is explicit click-to-talk only.

Current-info does not fake freshness and shows evidence/source/freshness states when enabled.

Supabase remains the source of truth.

IndexedDB/local cache is draft/cache/offline queue only.

Mac/Drive backup excludes secrets and clearly explains what is backed up.

Mobile layout is usable across major routes.

Privacy, Export, Connectors, Spotify, and Settings are usable.

Final smoke report and final completion report exist.

Final checks pass and final commit hash is recorded.

# 7. Standard Per-Chunk Command Template

Use this pattern at the end of each chunk, adjusted for the actual repo scripts and current chunk report names.

cd ~/Desktop/ascendos || exit 1

git status --short

npm run check

npm run build

npx tsc --noEmit  # only if separate from npm run check

git diff --check

git status --short

git add <changed-files-for-current-chunk-only>

git diff --cached --check

git diff --cached --stat

git commit -m "Complete Phase 21X <chunk name>"

git push

# 8. Final Reminder

The build order is safe only if it is followed exactly: no jumping, no broad rewrites, no schema guessing, no duplicate systems.

When a chunk needs schema details, inspect existing migrations/types/repositories first. If still unclear, stop and confirm the source before coding.

For Athena, do not destructively rename stable internal Carnos routes/tables/components unless the repo proves it is safe. The visible user-facing identity is Athena.

For APIs, OpenAI/equivalent provider keys are server-side only. Provider-disabled states are required when keys are missing.

For backups, user data can be exported; secrets/tokens/keys cannot.

For the final v1, the standard is behavior, not code presence. The app must be reachable, truthful, private, validated, backed by real data or honest states, and browser-tested.